# Project Management Plan for Recruitment Website
## Milestone 1: MVP - Basic Setup and Authentication
Description: Establish the foundational structure of the project, including setting up the repository, database configuration, user registration, and authentication mechanisms.
### Issues:
1. Issue: Project Initialization
  1. As a developer, I need the ability to initialize the repository and set up the project structure so that I can start developing the application with NestJS and Next.js.
  2. Details and Assumptions:
    1. The repository should be set up on GitHub.
    2. Basic folder structure must include frontend, backend, and docker directories.
  3. Acceptance Criteria:
    1. Given the repository is created, when I run the project, then it should start without errors.
2. Issue: Database Setup
  1. As a developer, I need to set up MongoDB with Mongoose so that I can define the data models for users, roles, job posts, and applications.
  2. Details and Assumptions:
    1. MongoDB is installed and running.
    2. Mongoose should be configured to connect to MongoDB.
  3. Acceptance Criteria:
    1. Given the database connection is established, when I create a user, then it should be saved in the MongoDB database.
3. Issue: User Registration & Authentication
  1. As a job seeker (Candidat), I need the ability to register and log in to my account so that I can apply for job offers.
  2. Details and Assumptions:
    1. The registration form will capture email, password, and profile details.
    2. NextAuth v5 will be used for authentication.
  3. Acceptance Criteria:
    1. Given I am on the registration page, when I fill in my details and submit, then I should receive a verification email.
4. Issue: Authentication with Keycloak
  1. As a developer, I need to integrate Keycloak for admin authentication so that I can set up single sign-on for administrators.
  2. Details and Assumptions:
    1. Keycloak is set up and configured.
  3. Acceptance Criteria:
    1. Given the integration is complete, when I log in as an administrator, then I should be authenticated using Keycloak.
5. Issue: Password Management
  1. As a job seeker (Candidat), I need to be able to reset my password so that I can recover access to my account if I forget my password.
  2. Details and Assumptions:
    1. An email verification process will be used for password reset.
  3. Acceptance Criteria:
    1. Given I request a password reset, when I follow the link in the email, then I should be able to set a new password.

## Milestone 2: Job Postings and Applications
Description: Implement job posting features for administrators and create application submission capabilities for job seekers.
### Issues:
1. Issue: Job Postings for Admin
  1. As an administrator (Administrateur), I need the ability to create, edit, and delete job postings so that I can manage job offers available to candidates.
  2. Details and Assumptions:
    1. A form will be provided for job postings.
  3. Acceptance Criteria:
    1. Given I am logged in as an administrator, when I submit a new job posting, then it should appear in the job listings for candidates.
2. Issue: Job Listings for Visitors
  1. As a job seeker (Candidat), I need to view job postings on the public-facing site so that I can find job offers I want to apply for.
  2. Details and Assumptions:
    1. The public page will display job offers with filtering options.
  3. Acceptance Criteria:
    1. Given I am on the job listings page, when I view the list, then I should see all active job postings.
3. Issue: Job Application Submission
  1. As a job seeker (Candidat), I need the ability to submit applications for job offers so that I can apply for positions I am interested in.
  2. Details and Assumptions:
    1. Candidates can attach their CVs to applications.
  3. Acceptance Criteria:
    1. Given I am viewing a job offer, when I submit my application, then I should see a confirmation message indicating my application was received.

## Milestone 3: Admin Features and Management
Description: Enhance administrative capabilities for managing job offers and candidate applications.
### Issues:
1. Issue: Admin Dashboard Enhancements
  1. As an administrator (Administrateur), I need to view applications and manage job offers from a dashboard so that I can efficiently oversee the recruitment process.
  2. Details and Assumptions:
    1. The dashboard will show active job postings and applications.
  3. Acceptance Criteria:
    1. Given I am on the admin dashboard, when I navigate to applications, then I should see all applications for the job offers.
2. Issue: Application Status Updates
  1. As a recruiter (Gestionnaire), I need the ability to review and update the status of job applications so that I can keep track of candidate progress.
  2. Details and Assumptions:
    1. Each application should have an associated status (e.g., pending, accepted, rejected).
  3. Acceptance Criteria:
    1. Given I am reviewing applications, when I update the status of an application, then the status should be updated in the system.

## Milestone 4: CI/CD Automation
Description: Set up continuous integration and deployment processes using Docker and CI/CD tools like Jenkins and GitHub Actions.
### Issues:
1. Issue: Docker Compose Setup
  1. As a developer, I need to write Dockerfiles and configure Docker Compose so that I can run the application in a containerized environment.
  2. Details and Assumptions:
    1. Docker is installed and configured.
  3. Acceptance Criteria:
    1. Given Docker Compose is set up, when I run docker-compose up, then all services should start without errors.
2. Issue: Set Up Jenkins for CI/CD
  1. As a developer, I need to set up Jenkins for continuous integration and deployment so that I can automate the build and deployment process.
  2. Details and Assumptions:
    1. Jenkins server is available.
  3. Acceptance Criteria:
    1. Given Jenkins is configured, when I push changes, then the pipeline should trigger a build.
3. Issue: Integrate GitHub Actions
  1. As a developer, I need to set up GitHub Actions for automated testing so that I can ensure code quality before deployment.
  2. Details and Assumptions:
    1. GitHub Actions should be configured to run tests on each push.
  3. Acceptance Criteria:
    1. Given a push occurs, when the GitHub Actions workflow runs, then all tests should pass before deployment.

## Milestone 5: Frontend Design and Usability
Description: Develop a responsive and user-friendly frontend for both job seekers and administrators using ShadCN.
### Issues:
1. Issue: UI/UX Design for Job Seeker & Admin Side
  1. As a developer, I need to create a responsive UI using ShadCN so that the application is user-friendly for both job seekers and administrators.
  2. Details and Assumptions:
    1. Design mockups will be provided.
  3. Acceptance Criteria:
    1. Given the UI is implemented, when I view the application, then it should be visually appealing and easy to navigate.
2. Issue: Error Handling & Validation
  1. As a developer, I need to implement error handling and validation for forms so that users are guided to correct any mistakes.
  2. Details and Assumptions:
    1. Both client-side and server-side validation will be used.
  3. Acceptance Criteria:
    1. Given I submit a form with errors, when I receive feedback, then I should see relevant error messages.

## Milestone 6: Testing and Deployment
Description: Conduct thorough testing of the application and deploy it to a production environment.
### Issues:
1. Issue: Testing
  1. As a developer, I need to write unit and integration tests so that I can ensure all functionalities are working as expected.
  2. Details and Assumptions:
    1. Testing frameworks like Jest will be used.
  3. Acceptance Criteria:
    1. Given tests are written, when I run the test suite, then all tests should pass successfully.
2. Issue: Deployment
  1. As a developer, I need to deploy the application to a production environment so that users can access it.
  2. Details and Assumptions:
    1. A cloud provider (e.g., AWS, Heroku) will be used for deployment.
  3. Acceptance Criteria:
    1. Given the application is deployed, when I access the production URL, then the application should be live and functional.