# Recruitment Website Project Management Plan
## Overview
This project aims to develop a recruitment website for a public organization, allowing them to post job offers and enabling job seekers to apply for those offers. The application will consist of a front office for job seekers and a back office for administration.
## Technologies
- Frontend: Next.js with NextAuth v5 for authentication and authorization.
- Backend: NestJS with JWT and Passport.js for authentication.
- Database: MongoDB with Mongoose.
- Containerization: Docker and Docker Compose.
- CI/CD: Jenkins and GitHub Actions.
- Authentication: Keycloak for admin single sign-on.
## Roles and Responsibilities
### Administrateur
- Access: Full access to manage everything.
- Responsibilities:
  - Manages job postings.
  - Reviews and manages candidate applications.
  - Oversees platform settings and user permissions.
### Gestionnaire des Candidatures
- Access: Limited to managing applications.
- Responsibilities:
  - Reviews candidates' CVs and application information.
  - Shortlists candidates and updates application statuses.
  - Sends email invitations to candidates who are accepted for interviews and tests.
### Candidat
- Access: Can view and apply for job offers.
- Responsibilities:
  - Creates a profile.
  - Submits applications for job offers.

## Project Phases
### Phase 1: Setup & User Authentication (Estimated Time: 4-6 weeks)
1. Project Initialization (1 week)
  1. Set up repository with GitHub.
  2. Initialize project with Next.js and NestJS.
  3. Configure Docker for both frontend and backend.
  4. Set up environment variables.
2. Database Setup (1 week)
  1. Integrate MongoDB using Mongoose.
  2. Define models for users, roles, job posts, and applications.
3. User Registration & Authentication (1.5 weeks)
  1. Implement user registration for Candidat.
  2. Send verification email using SendGrid.
  3. Set up NextAuth v5 for authentication.
  4. Implement login and logout functionality.
  5. Create password page after email verification.
4. Authentication with Keycloak for Back Office (1 week)
  1. Integrate Keycloak for admin authentication.
  2. Set up roles in Keycloak with CASL.
  3. Configure Keycloak for role-based access control.
5. Password Management (3 days)
  1. Implement "Forgot Password" feature.
  2. Implement password reset through email verification.
6. Create Admin Dashboard Skeleton (1 week)
  1. Create an empty admin dashboard with login functionality.
  2. Basic layout with sidebar navigation.
7. Job Posting Management for Admin (Back Office) (1 week)
  1. Set up a form for Administrateur to post job offers.
  2. Implement "Edit" and "Delete" functionality for job offers.

### Phase 2: Job Offers and Application System (Estimated Time: 3-4 weeks)
1. Job Listings for Visitors (Front Office) (1 week)
  1. Create a public-facing page for Candidat to view job listings.
  2. Add search and filter functionality.
  3. Implement pagination of job offers.
2. Job Application for Candidat (1 week)
  1. Implement Candidat dashboard for viewing applied jobs.
  2. Set up job application functionality.
  3. Upload resume feature.
  4. Send confirmation email upon successful job application.
3. Application Status Updates (Back Office) (1 week)
  1. Allow Gestionnaire to review applications and update their statuses.
  2. Candidat can view application status in their dashboard.

### Phase 3: Admin Side Enhancements (Estimated Time: 3 weeks)
1. Admin Dashboard Enhancements (1.5 weeks)
  1. Display job offers posted by the admin.
  2. Display all job applications related to specific job offers.
  3. Add notifications for new job applications.
2. User Management (Back Office) (1.5 weeks)
  1. Implement functionality for Administrateur to manage Candidat profiles.
  2. Set up activity logs for admin actions.

### Phase 4: CI/CD Automation with Docker and Jenkins (Estimated Time: 3 weeks)
1. Docker Compose Setup (1 week)
  1. Write Dockerfiles for frontend and backend services.
  2. Configure Docker Compose for environments.
2. Set Up Jenkins for CI/CD (1 week)
  1. Set up a Jenkins server for CI/CD pipelines.
  2. Create Jenkins pipeline to build Docker images.
3. Integrate GitHub Actions (1 week)
  1. Set up GitHub Actions for automated tests.
  2. Trigger Jenkins builds after commits or pull requests.

### Phase 5: UI & UX Improvements (Estimated Time: 3 weeks)
1. UI/UX Design for Job Seeker & Admin Side (2 weeks)
  1. Design responsive UI using ShadCN.
  2. Implement a design system with reusable components.
  3. Optimize the design for mobile users.
2. Error Handling & Validation (1 week)
  1. Add client-side and server-side validation for forms.
  2. Set up global error handling for the backend.
  3. Add toast notifications for feedback.

### Phase 6: Testing and Deployment (Estimated Time: 2-3 weeks)
1. Testing (1.5 weeks)
  1. Write unit tests for backend (NestJS).
  2. Write integration tests for API endpoints.
  3. Write end-to-end tests for frontend.
2. Deployment (1 week)
  1. Deploy Keycloak with Docker Compose.
  2. Deploy frontend and backend using Docker Compose.
  3. Set up CI/CD pipeline with Jenkins for deployment.

### Total Estimated Time: 22-29 weeks
### Labels for Issues
- Backend, Frontend
- High Priority, Low Priority
- Bug, Feature, Enhancement
- Admin, Job Seeker, Candidat
- Authentication, Job Posting, Application Management
- CI/CD, Docker, Jenkins
### Sample Milestone Plan
1. MVP - Basic Setup and Authentication (4-6 weeks)
  1. Focus on Docker setup, NextAuth v5 integration for Candidat, and Keycloak for admin authentication.
2. Job Postings and Applications (3-4 weeks)
  1. Complete the visitor-side functionality and job applications.
3. Admin Features and Management (3 weeks)
  1. Finish back office with role-based access for Administrateur and Gestionnaire.
4. CI/CD Automation (3 weeks)
  1. Set up Jenkins pipelines and GitHub Actions for automation.
5. Frontend Design and Usability (3 weeks)
  1. Polish the UI/UX and ensure responsive design.
6. Testing and Deployment (2-3 weeks)
  1. Final testing and deployment setup using Docker Compose.